| Pre-Migration Azure Cloud Assessment Report Application: PMPA | Revision: | 0.2 |
| --- | --- | --- |
|  | Author: | HCL America Inc. |
|  | Effective Date: | July 10, 2020 |
|  | Page: | 1 of 7 |
| Assessment Period | July 2020 |  |

# Application Introduction

PMPA is a SNI developed application using Marklogic, Java and Angular technologies and used in EUC, USA regions by Marketing and Sales teams. The application provides post market product performance information in the form of structured and unstructured data including advance search and full-text search for all products.

# Migration Strategy

Applications

PMPA

Target Platform

SNI dev'ed

Rehost AS IS with Azure Extended Security Updates

OS: AS IS for Apps

DB: MarkLogic Server 9.0 with VHF

Dev Tech: Java, Angular

Web Server: NA

Final

Azure Cloud

OS:

Red hat Enterprise Linux OS 7.4

DB: MarkLogic Server 9 with VHF

Dev Tech: Java, Angular

Web Server: NA

Current Platform

Treatment

Treatment

Final

REHOST

On-Premise

# Application Assessment Final Ratings

PMPA application is classified as ‘Medium on the below highlighted complexity parameters, and also Based on the SDM responses, Cloudscape data input and Risk factors.

# Application Current & Target Landscape

| ## Current Technology Landscape OS: Red hat Enterprise Linux OS 7.4 DB: MarkLogic Server 9 with VHF Dev Tech: Java, Angular Web Server: NA | ## Target Technology Landscape OS: Red hat enterprise Linux OS 7.4 DB: MarkLogic Server 9 with VHF Dev Tech: Java, Angular Web Server: NA |
| --- | --- |

# Application Characteristics

- This is a vendor developed application

- Low Impact on application outage

- Business criticality is medium

- More transactions expected to increase in the future

- Use chrome browser to access application

- Has 5 Environments, Dev, Test, QA, Trg, Prod

- Has 2 Dev, 8 QA, 7 Prod Servers Environments

- No DR solution enabled

- Connectivity with Power BI, Data hub, DocuSign

- Monitoring with Oracle OEM and MarkLogic

- Uses in USA, EU and APAC

- Use SecureAuth for user authentication

- Known issue - Hardware failure once

- Development Stack – Java 8, Angular 1.0, Bit bucket, SonarQube

- DevOps – CI/CD enabled with Jenkins

- Cloud ready license with Fonto and DocuSign

- HIPAA and GxP compliance

# Application Challenges/Risk

| Risk / Challenges | Mitigation |
| --- | --- |
| Upgrading to ReactJS | Need confirmation on release date |
| Vendor Support | Change over plan |
| Known issue – Hardware Failure |  |
| Follow Up gathering |  |
| IP Change Dependency |  |

# Critical Factors Considered

| Application Name | PMPA |
| --- | --- |
| Application Type | Custom -externally devd |
| Critically | Medium |
| SDM Opinion | Low to Medium |
| Authentication | Secure Auth moving MS MFA |
| Authorization | User-Based |
| OS | Red hat Enterprise Linux OS 7.4 |
| DB | MarkLogic Server 9 with VHF, Database Cluster for 3DBs |
| Servers | 19 servers, 5 Landscapes |
| DR | Not applicable |
| DR Details | DR Capability: No DR Last date: DR RPO: <= 5 Business Days DR RTO: 3: Medium <5 days |
| Dependency | DNS entries, URLs and GBIP datahub connection |
| SLA | % Availability > 97.5 % - Business Hrs |
| User Access Method | Browser |
| Vendor | Custom built by Sopra Steria , MarkLogic , Fonto |
| Customization | High/Custom Built ( > 50%) |
| Architecture | Client Server Based N Tier and Web Based client |
| License Model | Linces with Fonto and DocuSign |
| Batch | MarkLogic background jobs |
| SOX+GxP | No+Yes |
| Multi Lingual | No |
| Certificates | Yes |
| Technology | Internet Browser Based-UI is accessed through an Internet browser |
| Region | USA, EU, APAC |

# High Level Treatment

| # | Treatment Steps |
| --- | --- |
| Pre-Migration |  |
| a | Infra related requirement gathering from App teams |
| b | Target Platform Readiness validation |
| c | Mitigation on any shortfall in readiness |
| d | Pre-Migration Evidence Collection (VM) |
| e | Pre-Migration Meta data Collection (VM) |
| f | Setup Initial VM replication to Azure using Azure Migrate (Data Replication) |
| g | Final data / OS backup |
| Migration |  |
| a | Final Replication and Cutover |
| b | Uninstall Tools which are not required |
| c | Security Readiness/ Security Compliant |
| d | Compare VM with old meta-data |
| e | Onboard and Reconfigure Servers for Monitor and backup in cloud |
| f | Confirm Monitoring and backup |
| g | Handover Server for application validation |
| h | Sign Off Apps team |
| Post Migration |  |
| a | Post Migration Evidence Collection (VM) |
| b | Post Migration Meta data Collection (VM) |
| c | Asset Re-registration in CMDB |
| d | Application configuration and standardization |
| e | Smoke testing, performance testing and bug fixes |
| f | User acceptance testing support |
| g | Flag Old Server for Decommission |
| h | Sign-Off |
| i | Hypercare |

# Appendix: CloudScape Data Inputs

Cloud Scape Final Reports

# Appendix: Questionnaires Responses

# Appendix: Action items